## Slide 1: UP Post-Doctoral Management Application
SoftServe Group

## Slide 2: No need for project introduction

## Slide 3: Tools used to develop
Java EE – Provides us with a sturdy platform whereby we can achieve scalability, security and performance
MySQL – Provides us with a proven RDBMS
Apache Maven – Provides an excellent project build and management environment for us
Junit & Mockito – Provides us with a solid unit testing framework
Java Persistence API – Provides us with a ORM
Glassfish server 4
NetBeans 8 – Provides us with a easy-to-use IDE
JSF & PrimeFaces 5 – Provides a powerful UI framework and visually impactful component library
JAXB2 – Used to marshal and unmarshal xml strings stored in DB
DynamicJasper – Used to provide custom report generation of data in DB

## Slide 4: What we have completed
Persistence layer entities and DAOs
All Back-end for EJBs
Interceptor implementation
All front-ends completed
Unit tests for EJBs and Entities
Note we are currently debugging everything and improving

## Slide 5: What we have not yet completed
Integration tests
Usability tests – Get testers and software
Google scholar integration – Create own API
Research output repository integration – Create own API
Internationalization of program – Afrikaans, Zulu
Validating all front end copy write, improving usability

## Slide 6: Challenges faced
Tracking down bugs
No API for Google scholar
Lots of research
Misunderstandings with regards to JPA
Health concerns
Looking for possible awe factors
XML validation and maintainability of system

## Slide 7: Possible improvements being considered
Move to ObjectDB
  Signification performance increase.
  Not to complex refactoring's.
  Also allow the removal of XML data.
Usability tests by stakeholders
Internationalisation for multi-language support
API creation for Google scholar

## Slide 8: DEMO